

CAPSTONE PROJECT PLANNING LOG BOOK

|  |  |  |  |
| --- | --- | --- | --- |
| Academic Session | **2019-20** | Programme | **Computer Engineering** |
| Course Code & Course | **CO-5-I** | Enrollment Number | 1700020272 |
| Student Name | Aafiya Shaikh | | |
| Project Title | Dynamic Website for College Management System | | |

**Gantt Chart**

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sr.No** | **Project Activities** | **W**  **1** | **W2** | **W**  **3** | **W**  **4** | **W**  **5** | **W**  **6** | **W**  **7** | **W**  **8** | **W**  **9** | **W**  **10** | **W**  **11** | **W**  **12** | **W**  **13** | **W14** | **W15** | **W16** |
| **T1.** | **Problem  Identification** |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| **T2.** | **Portfolio P1** |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| **T3.** | **Literature Survey** |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| **T4.** | **Project Proposal** |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| **T5.** | **Action Plan** |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| **T6.** | **Portfolio P2** |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| **T7.** | **Final Report** |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| **T8.** | **Presentation** |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| **T9.** | **Log Book** |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

**Milestones**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Sr. No** | **Planned Milestone** | **Completion Date** | | **Achieved(Y/N)** | **Reason for Non Achievement** |
| **Planned** | **Actual** |
| **T1.** | **Completion of problem formulation/identification** | **W4** | **W4** | **Yes** |  |
| **T2.** | **Completion of literature review** | **W4** | **W5** | **No** | Because of finding 30 papers which were difficult to find for us it took more time to complete and this was not achieved on time |
| **T3.** | **Completion of project proposal** | **W12** | **W11** | **Yes** |  |
| **T4.** | **Action Plan** | **W12** | **W12** | **Yes** |  |
| **T5.** | **Completion of report submission** | **W14** | **W14** | **Yes** |  |
| **T6.** | **Completion of Log Book** | **W12** | **W12** | **Yes** |  |
| **T7.** | **Completion of Portfolio** | **W14** | **W14** | **Yes** |  |
| **T8.** | **Completion of Presentation** | **W14** | **W14** | **Yes** |  |

**Achievement based on Gantt chart**

| **Week** | **Activities to achieve planned milestones** | **Allotted Marks** | **Remark** | **Faculty Sign with Date** |
| --- | --- | --- | --- | --- |
| **W4.** | **Problem Identification**  Problem Statement  Purpose  Scope  Features  Advantages | **02** | Excellent  Very Good  Good  Satisfactory  Not Satisfactory |  |
| **W4.** | **Literature Survey**  Abstract  Literature Review | **02** | Excellent  Very Good  Good  Satisfactory  Not Satisfactory |  |
| **W12.** | **Project Proposal**  Rationale  Introduction  Purpose  Scope  Literature Survey  Problem Definition  Proposed Methodology  Aim  Objective  Resources  Hardware  Software  Action Plan | **03** | Excellent  Very Good  Good  Satisfactory  Not Satisfactory |  |
| **W12.** | **Log Book** | **02** | Excellent  Very Good  Good  Satisfactory  Not Satisfactory |  |
| **W12.** | **Action Plan** | **02** | Excellent  Very Good  Good  Satisfactory  Not Satisfactory |  |
| **W14.** | **Portfolio** | **04** | Excellent  Very Good  Good  Satisfactory  Not Satisfactory |  |
| **W14.** | **Project Report**  **Introduction and Background**  1.1.Introduction  1.2.Background  1.3.Motivation  1.4.Problem Statement  1.5.Objective and Scope  1.6.Advantages  1.7.Disadvantages  1.8.Limitations  1.9.Conclusion  **Literature Survey**  2.1.Introduction  2.2.Research Papers  2.3.References  2.4.Conclusion  **Proposed Methodology**  3.1.System Design  3.1.1.Introduction  3.1.2.Block Diagram  3.1.3.System architecture diagram  3.1.4.Data Flow Diagram  3.1.5.Software Design Approach  3.2.Gantt Chart  3.3.Time Line Chart  3.4.Conclusion | **06** | Excellent  Very Good  Good  Satisfactory  Not Satisfactory |  |
| **W14.** | **Presentation**  **Defense** | **02**  **02** | Excellent  Very Good  Good  Satisfactory  Not Satisfactory |  |
| **TOTAL** | | **25** |  | |

**Name and Sign of HOD:\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Name and Sign of Guide\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Name of Project:** Dyamic Website for College Management System

**Project In-house( Y/N):\_\_\_\_\_\_\_\_\_\_\_\_ OR Sponsor(if sponsor) Name of Sponsor:\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Name of Team Members Roll No. Sign of Student**

**1.** Aafiya Shaikh 17422

**2.**  Misba Sayyad 17420

**3.** Swarangi Aher 17402

**.**